Dev Logs

Week 1

Just production – no documentation

Started some in engine work after looking at some tutorials

Got tilemap tiles to display through code

Week 2

Product design

Back-end gen system generating grid positions and storing them in an array

Week 3

Project Plan

Finishing up AE1

Week 4 ~ 8 hours

Underground generation

Week 5 ~ 5 h 30 min

Cave generation

Week 6 ~ 6 hours

Tunnel generation and improving caves

Week 7 ~ 2 hours

Ore Generation

+ Dan feedback session call where he suggested different solutions which led to flood fill and branching algorithms

Week 8 ~ 5 hours

Improving Ore generation

Getting ready for testing by cleaning up code

Week 9

Testing plan

Preparation for testing

Week 10

Week 11

# Weekly Evidence

For my devlogs, I have decided to just have them written down instead of recorded. For logging hours, I used some Clockify screenshots as proof and Trello for task completion.

To begin with, the first three weeks were mainly just research and planning documentation, so I will quickly skim over what I had done during the planning stage.

Add screenshots of work and project management (Trello)

Github – Checkout commit to go back

## Planning Stage (Weeks 1 – 3) ~ 14h

Apart from the necessary documentation regarding the planning of the project, I also researched noise algorithms, specifically Perlin Noise during this period and worked on a small demo of drawing tiles on a tilemap at runtime. This was done using the Perlin Noise in the third week.

Week 1 ~ 3 hours

Started some in-engine work after looking at some tutorials

Got tilemap tiles to display through code

Week 2 ~ 6h 30 min

Back-end gen system generating grid positions and storing them in an array

Week 3 ~ 4 hours

## Production stage (Weeks 4 - 8) ~ 30 hours

Once the planning was over, I had somewhat of a grid and surface being drawn, so I had a demo to start building on. During this period, I implemented a new algorithm each week that created different effects for the generation.

Week 4 ~ 8 hours

My first focus was on the underground, making sure it generates with a nice amount of detail and mixed tiles. During this undertaking, most of my time was spent playing around with the noise values to get the result I wanted, which gave me more trouble than I initially thought, but it made sense once I understood it fully.

Week 5 ~ 5 h 30 min

Tackling the cave generation was very fun because I first attempted it completely in my own way, which I got working, but did not quite result in the effect I wanted, leading to some really bizarre cave shapes that looked more like a Seismograph. I then did some research into an algorithm called Cellular Automata, which created some detailed caves by first randomly generating tiles and then ‘smoothing’ that generation based on adjacent tiles. After being happy with the result, I expanded the functionality to generate multiple caves and tested a few dozen rounds of world generation.

Week 6 ~ 6 hours

The tunnel generation was a bit of a spontaneous addition to the project which came as feedback during one of the supervisor meetings. For this specific stage, I had to research into a new noise algorithm called Worley Noise or Cellular Noise, which as the name suggests, creates Cell-like patterns. This was probably one of the most complex additions to my programming skillset as it gave me similar issues to the Perlin Noise, but the learning curve was considerably harder to get over. In my opinion, I still did not implement this properly, but instead found a solution that worked and gave a satisfactory result therefore I went with that.

Week 7 ~ 2 hours

Ore Generation was completed quickly because I originally had it generate the same way as the terrain, just with random position and amount. This worked fine for its intended purpose, but I didn’t quite like the distribution of ore and using this method also restricted editing said distribution. During the supervisor session I got some feedback and suggestions for improving it which were implemented the following week.

+ feedback session call where different solutions  were suggested, which led to flood fill and branching algorithms

Week 8 ~ 5 hours

The plan was to implement different algorithms for different types of ore, but after I was done with flood fill, I attempted a branching algorithm, however I couldn’t really find any examples online (most of the results were related to AI behaviour) so I decided to instead just polish what I already had. This led to me going back through all of the scripts I made and making sure everything is readable, not duplicated and also deleted bits that I was not using anymore.

## Testing/Polishing Stage (Weeks 9 - 12) ~ 20 hours

As testing got closer, I decided to postpone adding biomes into the tool and instead focused on making the tool as editable as possible for the users. This included exposing variables for the generation, grabbing online assets for tiles and organizing folder structure.

Week 9 ~ 8h 30 min

This week was the first round of testing, where the main testers were programmers. This took a long time because I spent time explaining and talking with most of the testers about how it works, what they would add and quality of life changes. I also changed the algorithm for the ore’s flood fill according to supervisor feedback, which improved the project visually as well as in terms of customization because ore was now easily distributed across the depth of the world through an Animation curve.

Week 10 ~ 4 hours

After the initial tests, I went back and finally added the biomes to the tool, which can generate underground and surface biomes as separate logic due to unique requirements. This was easily tackled by repurposing the old algorithm used for the ore generation and tweaking it slightly for both underground and surface biomes. The surface had unique issues around surface tiles and generating tiles even above the surface line, so it required a unique approach even though it is very similar to the underground biome generation.

Week 11 ~ 5 h 30 min

This week mostly included figuring out how to create a custom editor window that displayed all the necessary customizable fields required by the tool and making sure there were at least no major bugs with the generation. After that, I had one last look at the code base, making sure variables that aren’t required are private and the public ones are hidden in the inspector in order to minimize any issue arising with having editable values in two separate places.

Week 12 – Documentation

# Testing

Bug Tracking – Excel file

Internal Testing

Considering that I am making a tool and not a game, I do not have all that much ‘user interaction’ that I can test. The few elements I did test are as follows:

Build version –

- Tested that the player can erase and generate worlds at runtime

- Tested that the player can look around with the WASD keys and zoom in/out to inspect the world

In-Engine version –

- Tested that the changes made in inspector are reflected in the world generation

- Made the inspector as clean and compact as possible, while allowing customization, to make it easier for the user

Beta Test & Heuristic Design

For my testing, having such a simplistic product, I will only be using survey forms. One to get an idea of the tester’s knowledge and experience prior to the test and one post-test survey for feedback.

This is important for my project because I am planning to create a tool rather than a game, so my testers would need to be developers rather than an average consumer. However, the tool is meant to create environments for a game, so it would not hurt to get some non-developer feedback too. To this end, I plan to have the average consumer test a build version and the developers test the in-engine version. My questions will also be designed in a way to cater to both types of testers as much as possible.

Testing Sample

Target – 20

Feedback Analysis

Adaptation to feedback

Ore Biome idea

After looking at cellular noise, try making an ore biome that follows that principle

Each colour would be a different ore and the border between them would just be rock